# Week 9 - Activity 2: Agile Project Management

## Project Title

Pet Adoption and Shelter Management System

## Team Members

- Ravindu

- Sandali

## Agile Methodology Overview

The project will be developed using the Agile methodology, which focuses on iterative development, continuous feedback, and frequent delivery of working software. The development process is divided into two sprints, each lasting approximately two weeks.

# Sprint 1

## Sprint Goal

Develop the core functionalities of the Pet Adoption and Shelter Management System and establish the project foundation.

### Sprint Duration

Weeks 1 – 2

## Sprint Objectives

- Gather and analyze project requirements.

- Design the system architecture and database.

- Develop user authentication and user management features.

- Implement pet management functionality.

- Create initial user interface designs.

## Sprint Tasks

| Task | Description |
| --- | --- |
| Requirement Analysis | Identify user and shelter requirements |
| System Design | Create architecture diagrams and database schema |
| UI Design | Design application wireframes |
| User Authentication | Develop login and registration functionality |
| Pet Management Module | Add, update, view, and remove pet records |
| Database Setup | Configure MySQL database |

## Sprint Deliverables

- Requirements Specification

- Database Design

- UI Wireframes

- User Authentication Module

- Pet Management Module

## Sprint Outcomes

- Functional user login system

- Pet information management capabilities

- Initial application structure completed

### Sprint Review

The team successfully implemented the core system foundation. Users can register, log in, and manage pet records. Feedback suggested improving the user interface and adding adoption management features in the next sprint.

### Sprint Retrospective

#### What Went Well

- Clear communication among team members.

- Core modules completed on schedule.

- Database design supported future expansion.

#### What Can Be Improved

- Improve task estimation accuracy.

- Increase testing during development.

- Enhance UI consistency.

# Sprint 2

## Sprint Goal

Implement adoption management, chatbot integration, deployment, and final system enhancements.

### Sprint Duration

Weeks 3 – 4

## Sprint Objectives

- Develop adoption request management.

- Implement shelter management features.

- Integrate AI-powered Q&A chatbot.

- Perform testing and bug fixing.

- Deploy the application.

## Sprint Tasks

| Task | Description |
| --- | --- |
| Adoption Management | Submit, approve, and track adoption requests |
| Shelter Management | Manage shelter information and pet availability |
| Chatbot Integration | Integrate LLM-based Q&A chatbot |
| Testing | Conduct unit, integration, and system testing |
| Bug Fixing | Resolve identified issues |
| Deployment | Deploy application using free hosting services |

## Sprint Deliverables

- Adoption Management Module

- Shelter Management Module

- AI Chatbot

- Test Reports

- Deployed Application

## Sprint Outcomes

- Complete Pet Adoption and Shelter Management System.

- AI chatbot available for user assistance.

- Publicly accessible deployed application.

### Sprint Review

All planned features were completed successfully. The chatbot answered common user questions and guided potential adopters. Testing identified several minor issues that were resolved before deployment.

### Sprint Retrospective

#### What Went Well

- Successful chatbot integration.

- Effective collaboration between team members.

- Timely completion of project objectives.

#### What Can Be Improved

- Expand chatbot knowledge base.

- Add advanced reporting features.

- Improve mobile responsiveness.

# Project Progress Summary

| Sprint | Status | Completion |
| --- | --- | --- |
| Sprint 1 | Completed | 100% |
| Sprint 2 | Completed | 100% |

## Final Project Outcome

The Agile approach enabled the team to deliver the Pet Adoption and Shelter Management System incrementally. Through two sprints, the project progressed from requirements gathering and core development to advanced functionality, chatbot integration, testing, and deployment. Continuous reviews and retrospectives ensured steady improvement and successful project completion.